## Slide 1
HEROVIRED CAPSTONE PROJECT
End-to-End DevOps Pipeline for a Web Application with CI/CD
Complete Presentation: Objectives, AWS Architecture, Sprint Status & Evidence Standards

## Slide 2
PROJECT OVERVIEW
Problem Statement & Project Goals
Automating cloud deployment pipelines to eliminate manual bottlenecks and configuration drift
Problem Statement
Core Project Goals
Operational Bottleneck: DevOps teams require a streamlined CI/CD pipeline to build, test, and deploy code consistently across environments.
Orchestration Solution: Utilizing Jenkins as the master orchestrator for a Dockerized app deployed to AWS EKS.
Automation Drive: Automating infrastructure provisioning and server setup to reduce manual intervention.
Architect AWS environment featuring Load Balancers, EKS orchestration, and monitoring.
Provision VPCs, Subnets, and EKS clusters using modular Terraform scripts.
Automate configuration management using Ansible playbooks for target instances.
Deploy scalable web apps to EKS with Prometheus & Grafana real-time metrics.

## Slide 3
ARCHITECTURE & FINANCE
Implementation Strategy & Cost Optimization
Automated multi-tool delivery chain designed for production stability and cloud budget efficiency
Technical Implementation Workflow
Cost Efficiency Measures
Trigger & Build: Git commit triggers Jenkins via webhooks to build Docker container images.
Provision & Config: Jenkins executes Terraform for EKS creation, followed by Ansible node configuration.
Registry & Deploy: Images stored in AWS ECR and deployed to EKS via kubectl manifests.
EKS Dynamic Scaling: Auto-scaling node groups scale down to minimum capacity off-peak.
S3 Lifecycle Rules: Automatic cleanup of old state backups and build artifacts in AWS ECR.
Automated Cleanup: Complete infrastructure teardown validation via terraform destroy.

## Slide 4
SYSTEM TOPOLOGY
Jenkins-Driven EKS Deployment Architecture
End-to-end cloud infrastructure flow from developer commit to AWS EKS cluster deployment and monitoring

## Slide 5
MILESTONE SUMMARY
Complete Project Milestones Overview
Comprehensive breakdown of all 6 project milestones from foundation to teardown
Completed Milestones
Upcoming Execution Milestones
Milestone 1: Architecture Design, Containerization with Docker, ECR Repository, and EC2 Jenkins Server Setup.
Milestone 2: AWS Infrastructure Provisioning using Modular Terraform (VPC, EKS, Subnets) with S3 Remote State Locking.
Milestone 3: Configuration Management with Ansible Playbooks for dynamic node provisioning post-Terraform.
Milestone 4: Declarative Multi-stage Jenkins Pipeline for automated Docker builds, ECR pushing, and EKS deployments.
Milestone 5: Observability stack installation (Prometheus & Grafana Helm charts) with Alertmanager notifications.
Milestone 6: End-to-end integration testing, screenshots evidence documentation, and automated cloud resources teardown.

## Slide 6
COMPLETED ARTIFACTS
Dockerization, Jenkins Pipeline and Terraform Infrastructure Provisioning
Established base architecture, containerization, and Terraform infrastructure
Sprint 1: Setup, Containerization & Jenkins Pipeline
Sprint 2: IaC Provisioning
EKS Design: Formulated multi-subnet VPC architecture with AWS Load Balancer.
Containerization: Wrote optimized Dockerfile; verified container image locally & pushed to ECR.
Jenkins Server: Deployed on EC2 with AWS CLI, Docker, Kubernetes & Git plugins.
Pipeline & Webhooks: Configured Jenkins multi-stage pipeline, IAM credentials, and GitHub webhooks for automatic triggers.
Terraform Scripts: Created modular IaC for VPC, Subnets, Gateways, SGs & EKS.
Remote Backend: Configured AWS S3 bucket backend with DynamoDB locking.
Jenkins Automation: Automated job executing terraform init, terraform plan, and terraform apply.
State Locking: Secured state synchronization for team collaboration.

## Slide 7
PENDING EXECUTION
Sprints 3 & 4: Configuration & Deployment Plan
Target server configuration and end-to-end Kubernetes delivery pipeline
Sprint 3: Ansible Configuration Plan
Sprint 4: EKS Application CI/CD
Playbooks: Write playbooks to configure EC2, install Docker, kubectl, and dependencies.
Jenkins Pipeline: Create pipeline job to run playbooks dynamically on AWS resources.
Downstream Flow: Trigger Ansible job automatically following Terraform completion.
Validation: Verify playbook execution across provisioned environments.
Jenkinsfile: Develop multi-stage pipeline (Build, Test, Push, Deploy).
Container Push: Automate Docker image build and push to AWS ECR.
K8s Manifests: Deploy Deployment.yaml and Service.yaml to EKS.
Resilience: Configure K8s health checks, readiness probes, and HPA autoscaling.

## Slide 8
PENDING EXECUTION
Sprints 5 & 6: Observability & Final Automation
Metrics monitoring, alert routing, final testing, and infrastructure teardown
Sprint 5: Monitoring & Alerting Plan
Sprint 6: Testing & Documentation
Prometheus Setup: Deploy Prometheus in EKS to monitor node and app metrics.
Grafana Dashboards: Build dashboards visualizing cluster performance and health.
Jenkins Integration: Monitor build pipelines and underlying infrastructure health.
Alert Routing: Configure Prometheus alerting rules for build failure notifications.
Test Suites: Execute test cases for app functionality and infrastructure integrity.
Auto Triggers: Link stage-to-stage triggers (Code push → Build → Deploy).
Documentation: Finalize Terraform, Ansible, K8s, and Jenkins guides.
Teardown Verification: Validate resource cleanup via terraform destroy.

## Slide 9
EVIDENCE STANDARDS
Documentation & Evidence Plan
Capturing delivery screenshots, naming conventions, and security compliance
Evidence Captures Checklist
Compliance & Redaction
Tool Versions: Terminal captures for terraform, aws, and kubectl.
IaC Verification: Terminal outputs for terraform plan and AWS Console active EKS cluster.
Deployment & App: Jenkins build console logs and live LoadBalancer endpoint HTTP test.
Naming Rules: Follow exact pattern: YYYY-MM-DD-m2-eks-cluster.png.
Redaction Policy: Redact AWS account IDs, private keys, secrets, and IP addresses.
Repo Cleanliness: Keep state files local/backend; store captures under /docs/evidence.

## Slide 10
INTERACTIVE DISCUSSION
Questions & Answers
We welcome your questions, feedback, and discussion regarding our architecture, implementation plan, and pipeline execution.
Q&A Session Open

## Slide 11
PRESENTATION COMPLETE
Thank You!
End-to-End DevOps Pipeline for a Web Application with CI/CD